AI WEATHERWISE

PROJECT PLANNING PHASE

Planning for an AI-Powered Weather Intelligence Backend

Node.js | Express.js | MongoDB | OpenWeatherMap | Google Gemini AI

| Date | 26 September 2026 |
| --- | --- |
| Team ID | 6ab229b877181cf94a22636a |
| Project Name | AI WeatherWise |

# 1. INTRODUCTION

The Project Planning phase defines how AI WeatherWise will be developed in an organized and controlled manner. It identifies the project objectives, scope, required resources, major modules, development activities, risks, testing approach, and expected deliverables before implementation begins.

AI WeatherWise is planned as a RESTful backend application that provides secure user authentication, favorite-location management, real-time weather information, AI-generated weather recommendations, administrator operations, and fallback handling when an external service is temporarily unavailable.

# 2. PROJECT GOAL

The goal of AI WeatherWise is to develop a secure and reliable backend system that combines real-time weather data with AI-generated insights so that users can obtain understandable weather information and personalized activity or clothing recommendations.

# 3. PROJECT OBJECTIVES

Develop secure user registration and login functionality.

Protect private APIs using JWT authentication.

Store user information and favorite locations in MongoDB.

Provide complete CRUD operations for saved locations.

Retrieve current weather information using OpenWeatherMap.

Generate weather summaries and recommendations using Google Gemini AI.

Provide role-based access for basic administrator operations.

Implement fallback handling for temporary external-service failures.

Verify all major backend functions using Postman or Thunder Client.

# 4. PROJECT SCOPE

## 4.1 Included Scope

User registration and login.

Password hashing using bcrypt.

JWT-based authentication.

User roles: reader and admin.

Favorite-location create, read, update, and delete operations.

Real-time weather retrieval for a requested city.

Google Gemini AI weather insights and recommendations.

Fallback weather and AI responses.

Basic administrator user management and API health check.

MongoDB database integration.

REST API testing using Postman or Thunder Client.

## 4.2 Outside the Basic Project Scope

A graphical frontend, mobile application, advanced analytics dashboard, notification system, and unrelated blog or content-management features are not required for the basic AI WeatherWise backend.

# 5. FUNCTIONAL REQUIREMENTS

| Requirement | Planned Function |
| --- | --- |
| User Registration | Create a new user account with a securely hashed password. |
| User Login | Validate credentials and issue a JWT token. |
| Saved Locations | Allow authenticated users to add, view, update, and delete favorite cities. |
| Current Weather | Fetch real-time weather information for a requested city. |
| AI Insight | Generate a weather summary and recommendation from weather data. |
| Fallback Handling | Return a meaningful response if an external service is unavailable. |
| Admin Access | Allow administrators to view/create/delete users and check API health. |
| Database Storage | Persist User and Location records in MongoDB. |

# 6. NON-FUNCTIONAL REQUIREMENTS

| Requirement | Planning Consideration |
| --- | --- |
| Security | Use bcrypt, JWT, role checking, and environment variables for secrets. |
| Reliability | Use fallback handling for external API failures. |
| Maintainability | Separate routes, controllers, middleware, models, and configuration. |
| Usability | Return clear JSON responses and meaningful error messages. |
| Performance | Use direct API calls and MongoDB queries suitable for the basic backend workload. |
| Scalability | Keep modules independent so additional services can be added later if required. |

# 7. TECHNOLOGY AND RESOURCE PLAN

| Resource | Planned Use |
| --- | --- |
| Node.js | Backend JavaScript runtime. |
| Express.js | REST API server and routing. |
| MongoDB | Persistent database for users and locations. |
| Mongoose | Schema definition and MongoDB access. |
| bcryptjs | Password hashing. |
| jsonwebtoken | JWT creation and validation. |
| OpenWeatherMap API | Real-time weather data. |
| Google Gemini AI | Natural-language weather insights and recommendations. |
| Postman / Thunder Client | API testing. |
| Visual Studio Code | Development environment. |
| Git / GitHub | Source-code version control and repository management. |

# 8. MODULE PLANNING

| Module | Planned Responsibilities |
| --- | --- |
| Authentication | Registration, login, password verification, and JWT generation. |
| Location | Favorite-location CRUD operations associated with the authenticated user. |
| Weather | Current weather retrieval through OpenWeatherMap. |
| AI Recommendation | Gemini-based summary and recommendation with fallback handling. |
| Admin | Role-protected user management and API health check. |
| Database | MongoDB connection and Mongoose models. |
| Middleware | JWT validation and administrator role verification. |

# 9. DEVELOPMENT WORK PLAN

The project is divided into sequential work stages so that each dependency is completed before the next major feature is tested.

| Stage | Planned Activities | Expected Output |
| --- | --- | --- |
| 1. Project Setup | Create Node.js project, install dependencies, configure folders and environment variables. | Runnable backend structure. |
| 2. Database Setup | Connect MongoDB and create User and Location schemas. | Working database connection and models. |
| 3. Authentication | Implement registration, login, password hashing, JWT middleware. | Secure authentication APIs. |
| 4. Location Management | Implement location CRUD operations. | Working favorite-location APIs. |
| 5. Weather Integration | Connect OpenWeatherMap and format current weather response. | Live weather API. |
| 6. AI Integration | Connect Gemini and create recommendation workflow. | AI weather insight API. |
| 7. Fallback Handling | Handle external service failure and return fallback data. | Resilient API behavior. |
| 8. Admin Module | Implement admin authorization, user management, and health endpoint. | Protected admin APIs. |
| 9. API Testing | Test successful and error cases using Postman/Thunder Client. | Verified backend functions. |
| 10. Documentation | Prepare design, development, testing evidence, screenshots, and final documentation. | Evaluator-ready project documentation. |

# 10. MILESTONE PLAN

| Milestone | Completion Criteria |
| --- | --- |
| M1 - Backend Foundation | Server starts successfully and MongoDB connects. |
| M2 - Authentication Ready | Registration and login work with JWT authentication. |
| M3 - Location CRUD Ready | Authenticated users can manage saved locations. |
| M4 - Weather Service Ready | Current weather is retrieved from OpenWeatherMap. |
| M5 - AI Insight Ready | Gemini generates weather recommendations when available. |
| M6 - Reliability Ready | Fallback response works when an external service fails. |
| M7 - Admin Ready | Admin-protected user and health APIs work. |
| M8 - Final Validation | Required APIs are tested and documentation evidence is collected. |

# 11. DEPENDENCY PLAN

| Dependency | Why It Is Required |
| --- | --- |
| MongoDB Connection | Authentication and saved-location modules require persistent storage. |
| JWT Secret | Required to sign and validate authentication tokens. |
| OpenWeatherMap API Key | Required for live weather retrieval. |
| Gemini API Key | Required for AI-generated weather insights. |
| Internet Connection | Required for live external API calls. |
| Environment Configuration | Keeps sensitive configuration separate from source code. |

# 12. RISK MANAGEMENT PLAN

| Risk | Impact | Planned Mitigation |
| --- | --- | --- |
| MongoDB connection failure | Database functions unavailable. | Verify connection string, network access, and database configuration. |
| Invalid/expired JWT | Protected API request rejected. | Login again to obtain a fresh token and validate Bearer-token handling. |
| Weather API unavailable | Live weather cannot be retrieved. | Use controlled fallback weather handling. |
| Gemini high demand / unavailable | AI insight cannot be generated. | Return a fallback recommendation instead of failing the request. |
| Invalid API key | External integration fails. | Keep keys in .env and validate configuration before testing. |
| Sensitive data exposure | Security risk. | Exclude .env from Git and hide secrets/tokens in documentation screenshots. |
| Incorrect user/admin role | Authorization behaves incorrectly. | Use reader as normal role and admin only for authorized administrator accounts. |

# 13. TESTING PLAN

| Test Area | Planned Verification |
| --- | --- |
| Registration | Valid registration and duplicate/missing-field handling. |
| Login | Valid credentials, invalid credentials, and JWT generation. |
| Authentication | Protected routes accept valid tokens and reject invalid/expired tokens. |
| Locations | Create, read, update, and delete operations. |
| Weather | Live weather response for a valid city. |
| AI Insight | Gemini response when available and fallback response during service failure. |
| Admin | Admin routes accept admin token and reject non-admin access. |
| Database | User and Location records are correctly stored and retrieved. |

# 14. DOCUMENTATION AND EVIDENCE PLAN

Evidence will be collected only for important project functions so that the final documentation remains clear and does not repeat the same information.

System architecture diagram.

ER diagram and data-flow diagram.

VS Code project structure.

MongoDB User and Location collections.

Successful registration and login responses.

Saved-location CRUD evidence.

Live weather response showing OpenWeatherMap as the source.

Gemini response when available.

Fallback response when Gemini or another external service is unavailable.

Administrator API evidence.

Terminal showing successful server execution and MongoDB connection.

# 15. EXPECTED DELIVERABLES

Functional AI WeatherWise backend source code.

MongoDB database models for User and Location.

Authentication and role-based authorization.

Favorite-location CRUD APIs.

Real-time Weather API integration.

Gemini AI recommendation integration.

Fallback handling for external-service failures.

Admin APIs and health check.

API testing evidence.

Project Planning, Design, Development, and final project documentation.

# 16. PROJECT PLANNING CONCLUSION

The Project Planning phase establishes a clear implementation path for AI WeatherWise. The project scope, objectives, functional requirements, technology stack, modules, development stages, dependencies, risks, testing activities, and deliverables have been identified before final implementation.

The plan keeps the project focused on the required backend features: secure authentication, favorite-location management, real-time weather retrieval, AI-generated insights, fallback handling, MongoDB persistence, and basic administrator operations. This structured plan provides the foundation for the subsequent Project Design, Project Development, Testing, and final evaluation phases.